## Slide 1: Service Transition

## Slide 2: Agenda/Learning Objectives
Primary goals, objectives and business value of Service Transition
Generic concepts and definitions
  Service Knowledge Management System (SKMS)
  Configuration Item
  Configuration Management System
  Definitive Media Library
  Service Change
  Change Types (Normal, Standard & Emergency)
  Release Unit
  Seven R’s of Change Management

## Slide 3: Agenda/Learning Objectives
Key Principles & Models
  Service V Model
Processes – Objectives, Basic Concepts & Roles
  Change Management
  Service Asset Configuration Management (SACM)
  Release and Deployment Management
  Knowledge Management

## Slide 4: Scope
The scope of Service Transition includes the management and co-ordination of the processes, systems and functions to package, build, test, and deploy a release into production and establish the service specified in the customer and stakeholder requirements

## Slide 5: Primary Goals, Objects and Benefits
Service Transition

## Slide 6: Goals and Objectives
To plan and manage the resources to successfully establish a new or changed service into production within the predicted cost, quality and time estimates
Ensure there is minimal unpredicted impact on the production services, operations and support organization
Ensure that service can be used in accordance with the requirements and constraints specified within the service requirements
Reduce known errors and minimize the risk from transitioning the new or changed services into production
Increase the customer, user and Service Management staff satisfaction with the Service Transition practices

## Slide 7: Purposes
Plan and manage the capacity and resources required to package, build, test and deploy a release into production
Establish and maintain the integrity of all identified service assets and configurations
Provide good quality knowledge and information so that Change, Release and Deployment Management operate efficiently and effectively
Provide efficient repeatable build and installation mechanisms
Ensure that the service can be managed, operated and supported in accordance with the requirements and constraints specified within the service design

## Slide 8: Business Value
Effective Service Transition can significantly improve a service provider’s ability to handle high volumes of change and releases across its customer base. It enables the service provider to:
  Align new or changed service with the customer’s business requirements and business operations
  Ensure that customers and users can use the new or changed service in a way that maximizes value to the business operations

## Slide 9: Business Value
Specifically, Service Transition adds value to the business by improving:
  The ability to adapt quickly to new requirements and market developments (‘competitive edge’)
  The ability to cope with the transition management of mergers, de-mergers, acquisitions, transfer of services
  The success rate of changes and releases for the business
  Confidence in the degree of compliance with business and governance requirements during change

## Slide 10: Business Value
…..by improving:
  The variation of actual against estimated and approved resource plans/budgets
  The productivity of business and Customer staff because of better planning and use of new and changed services
  Timely cancellation or changes to maintenance contracts for both hardware and software when components are disposed or de-commissioned
  The understanding of the level of risk during and after change e.g. service outage, disruption, re-work

## Slide 11: Transition Planning and Support

## Slide 12: Goals
Plan and coordinate the resources to ensure that the requirements of Service Strategy encoded in Service Design are effectively realized in Service Operation
Identify, manage and control the risk of failure and disruption across transition activities

## Slide 13: Objectives
Plan and coordinate the resources to establish successfully a new or changed service into production within the predicted cost, quality and time estimates
Ensure that all parties adopt the common framework of standard re-usable processes and supporting systems in order to improve the effectiveness and efficiency of the integrated planning and coordination activities
Provide clear and comprehensive plans that enable the customer and business change projects to align their activities with the Service Transition plans.

## Slide 14
Plan and prepare release
Build and test
Service testing and pilots
Plan and prepare for deploy
Transfer, deploy, release
Review and close
Early life support
Service Validation and Testing
Management of organization & change
Service Transition Planning & Support
Knowledge Management
Change Management
RFC
RFC
RFC
Release & Deployment
Management
Ev
Ev
Ev
BL
BL
BL
Evaluation of a Change of Service
Service Asset and Configuration Management

## Slide 15: Change Management
Service Transition

## Slide 16: Objectives
To ensure that changes are recorded and then evaluated, authorized, prioritized, planned, tested, implemented, documented and reviewed in a controlled manner

## Slide 17: Purpose
Standardized methods and procedures are used for efficient and prompt handling of all Changes.
All changes to service assets and configuration items are recorded in the configuration management system
Overall business risk is known and optimised
Minimise the severity of any Change related impact and disruption

## Slide 18: Purpose
Change is generally a GOOD THING
To improve a service
To add new functionality
To remove an error
To increase business benefit
But WE DON'T LIKE IT
It can give rise to incidents
It can be disruptive
It is frequently resisted
So Change needs to be MANAGED
Establish a change culture

## Slide 19: A Service Change
The definition of a Service Change is 'The addition, modification or removal of an authorized, planned or supported service or service component and its associated documentation‘
The scope of Change Management covers changes to baseline service assets and configuration items across the whole Service Life Cycle.
Each organization should define the changes that lie outside the scope of their service change process – e.g.
  Changes at an operational level such as repair to printers or other routine service components

## Slide 20: Value to Business
Change prioritized according to business needs
Ability to cope with high volume of Changes
Reduced Incidents/outages due to poor changes
All changes evaluated for benefit/cost/risk etc
Audit trail to meet regulatory requirements
Contributing to meet governance, legal, contractual and regulatory requirements
Implementing changes that meet the customers' agreed service requirements while optimizing costs

## Slide 21: 3 Types of Change Model
Standard (Pre – Authorized) – A service change pre-authorised by change management with an accepted, established procedure (Model)‏
The crucial elements of a standard Change are that:
  The tasks are well-known, documented and proven (there is a Model)‏
  Authority is effectively given in advanced
  Budgetary approval will typically be preordained or within the control of the Change requester
  Usually low risk, and always well-understood risk
Standard Changes should be identified early on when building the Change managements process to promote efficiency.
Otherwise, a Change Management implementation can create unnecessarily high levels of administration and resistance to the change management process

## Slide 22: 3 Types of Change Model
Emergency – A model reserved for highly critical service changes needed to restore failed high availability, or intended to repair an error in an IT service that (could) negatively impact the business to a high degree.
Perceived as being risky and should be kept to a minimum
Ensures that speed does not sacrifice normal management controls
Effectively, the emergency change procedure will follow the normal change procedure except that:
  Approval will be given by the ECAB rather than waiting for a CAB meeting
  Testing may be reduced, or in extreme cases forgone completely, if considered a necessary risk to deliver the change immediately
  Documentation, i.e. Updating the change record and Configuration data, may be deferred, typically until normal working hours

## Slide 23: 3 Types of Change Model
Normal – A non emergency service change that is not pre-approved (does not meet Standard criteria)
Progressed using the normal Change procedures

## Slide 24
Record RFC
Review RFC
Assess & Evaluate
Authorize
Plan Updates
Co-ordinate Implementation*
Review & Close
Create RFC
Change proposal
Change proposal
Authorize change proposal
Update change and configuration information in CMS
Evaluation report
Work orders
Work orders

## Slide 25: Change Process
Create & Recording RFC
Review and Filter RFC and change proposal
Assess and evaluate the change
Authorize the change
Plan update / change
Co-ordination Change implementation
Review and Close change

## Slide 26: Create and Recording RFC
Anyone in the organization should be allowed to request a change
Change Proposals maybe required for major change with significant impact
All RFCs received should be logged and allocated a unique identification number
  The level of detail in the RFC depends on the size and impact of the change.
    Some information is recorded when the document is initiated and some information may be update as the change progresses
The change record holds the full history of the change, incorporation information from the RFC and subsequently recording agreed parameters such as priority and authorization, implementation, and review information
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 27: Review and Filter RFC
As Change are logged, Change Management should briefly consider each request and filter out any that seem to be:
  Totally impractical
  Repeats of earlier RFCs, accepted, rejected or still under consideration
  Incomplete submissions, e.g. inadequate description, without necessary budgetary approval.
A right of appeal against rejection should exist, via normal management channels, and should be incorporation within the procedures
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 28: Asses and Evaluate (1)
All members of the change authority (CAB) should evaluate the change based on:
  Impact
  Urgency
  Risk
  Benefits
  Costs
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 29: The Change Advisory Board (CAB)
The change Advisory Board (CAB) is a body that exists to support the authorization of the change and to assist Change Management in the assessment and prioritization of changes.
  Will be composed according to the Change being considered (chaired by Change Manager)‏
  May very considerably in make-up even across the range of a single meeting
  Should involve suppliers when that should be useful
  Should reflect both user and Customer views
  For emergency Change use an ECAB

## Slide 30: Emergency Change Advisory Board (ECAB)‏
Provides emergency assistance to the Change Manager
Selected to deal with specific urgent / Emergency change request
Communication likely to be by phone rather then a meeting
Same principle as CAB – evaluate, advise and approve (before any change)‏
Chaired by Change Manager

## Slide 31: Asses and Evaluate (2)
The potential impact on the services of failed change and their impact on service assets and configurations need to be considered
Generic question (e.g. the ‘seven Rs’) provide a good starting point for assessment
The CAB then give an indication of whether they support approval of the Change
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 32: The 7R’s of Change
Questions to be asked by the CAB about all and any changes (to assist in Assessment and Evaluation)‏
  Who RAISED the Change ?
  What is the REASON for the Change?
  What is the RETURN required from the change?
  What resources are REQUIRED to deliver the change?
  Who is RESPONSIBLE for the build, test and implementation of the change ?
  What is the RELATIONSHIP between this change and other changes?
  What are the RISK involved in the change?

## Slide 33: Asses and Evaluate (3)
Prioritization is used to establish the order in which Change put forward should be considered
The priority of a change is derived from the agreed impact and urgency
Change Management coordination the production and distribution of a ‘Schedule of Change’ (SC) and ‘Projected Service Outage (PSO)
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 34: Authorize
Formal authorization is obtained for each change authority that may be a role, person or a group of people.
A degree of delegated authority may well exist within authorization level, e.g. delegation authority to a Change Manager according to pre-set parameters relating to :
  Anticipation business risk
  Financial implications
  Scope of the change
The level of which changes is authorized should rest where accountability for accepting risk and remediation exist
Record RFC
Review RFC
Assess & Evaluate
Authorize
Initiator Raises RFC
Optional Change Proposal
CMS
(Change Record)
Rejected

## Slide 35: Delegated Authority
Level 2
Level 3
Level 4
Level 1
Executive Business Board
IT Management Board
CAB or ECAB
Local Authorization
High cost/risk Change – Requires decision from Executives
Change impacts multiple Services or organizational divisions
Change which impacts only local or Service Group
Standard Change
Change Authority
Examples (of Configuration Level impacted)

## Slide 36: Plan Updates
Ensure relevant IT and Business documentation is update / plan to be updated as a consequence of planned change, e.g.
  Capacity Plan
  IT Service Continuity Plan
  Etc.
Plan Updates
Co-ordinate Implementation
Review & Close
CMS
(Change Record)
Authorize
Evaluation Report

## Slide 37: Co-ordinate Implementation
Authorized RFCs should be passed to the relevant technical group for building of the change.
Change Management has responsibility for ensuring that changes are implemented as scheduled (largely a coordination role as the actual implementation will be the responsibility of others)‏
Change Management has an oversight role to ensure that all Change that can be, are thoroughly tested (inc remediation plan prepared and tested)
Plan Updates
Co-ordinate Implementation
Review & Close
CMS
(Change Record)
Authorize
Evaluation Report

## Slide 38: Review and Close
A Change Review (Post Implementation Review) should be carried out to confirm that e.g.
  That Change has met its objectives
  That the initiator and stakeholder are happy with the results
  The resources used to implement the Change were as planned
  The release and deployment plan worked correctly
  That there have been no unexpected side effects.
  The remediation plan functioned correctly, if needed
  Any lessons learnt
This process will involve CAB members; since change reviews ate a standard CAB agenda item
Plan Updates
Co-ordinate Implementation
Review & Close
CMS
(Change Record)
Authorize
Evaluation Report

## Slide 39: KPIs & Metrics (examples)
The number of change implemented to services which met the customers agreed requirements e.g. quality/cost/time (expressed as a percentage of all changes)‏
Reduction in the number of disruptions to services, caused by inaccurate specification, poor or incomplete impact assessment
Reduction in the number/ratio of unauthorized changes
Reduction in the backlog of change requests
Reduction in the number and percent of change that do not follow formal change management procedures
Reduction in the number of failed changes

## Slide 40: Change Manager's Role
RFCs – Receive, log & allocate priority (Reject incomplete & impractical)
RFCs - CAB meeting administration
CAB – Attendees
Convene urgent CAB or ECAB
Chair CAB and ECAB meetings
After CAB or ECAB: authorize or reject
Issue Change Schedule
Coordinate building, testing & implementation
Update the Change log
Review implemented Changes
Review outstanding RFCs
Analyze Change records (trends / problems)‏
Close RFCs
Management reports

## Slide 41: Change Management Roles
Change Authority
Formal authorization is obtained for each change from a change authority that may be a role, person or group of people
CAB (ECAB)‏
Composed according to change, include :
Problem Manager
Service Level Manager
Customer Relations Staff
Etc
Chaired by Change Manager

## Slide 42: Service Asset Configuration Management (SACM)
Service Transition

## Slide 43: Goal of SACM
To provide a logical model of the IT infrastructure correlating IT services and different IT components (physical, logical, etc) needed to deliver these services

## Slide 44: Logical Model

## Slide 45: Objectives
To define and control the components of services and the IT infrastructure and to maintain accurate configuration records
  This enables an organisation to comply with corporate governance requirements, control asset base, optimise its costs, manage change and releases effectively, and resolve incidents and problems faster

## Slide 46: Scope – Asset Management
Provides a complete inventory of assets and who is responsible for their control, including:
  Full Life Cycle Management of IT and service assets, from point of acquisition or acquisition through disposal (across the whole Service Life Cycle)‏
  Responsible for tracking and reporting the value and ownership of financial assets throughout their lifecycle (incl. Maintenance of the asset inventory)

## Slide 47: Scope – Asset Management
An asset is defined as any resource or capability
Assets of a service provider include anything that could contribute to the delivery of a service
Assets can be one of the following types :
      Management
      Organization
      Process
      Knowledge
      People
Information
Application
Infrastructure
Financial capital

## Slide 48: Scope – Configuration Management
Responsible for maintaining information about the Configuration Items required to deliver an IT Service
It ensure that selected components of a complete service or system or product (the configuration) are identified, baseline and maintained and that changes to them are controlled
It provides a logical model of the service, assets and the infrastructure by recording the information about components (Configuration Items) and the relationships between these items
Type of CIs include: IT Services, Hardware, Software, People, Buildings, Formal Documentation

## Slide 49: Basic Concepts - CIs
A Configuration Item (CI) is an asset, service component or other item that is, or will be, under the control of Configuration Management
Essentially a CI is any component that needs to be managed in order to deliver an IT Service
Information about each CI is recorded in a Configuration Record within the Configuration Management System and is maintained throughout its lifecycle by Configuration Management (although CIs are under the control, of Change Management)‏

## Slide 50: Basic Concepts – CI Categories
Service Life Cycle CIs
Service CIs
Organisation CIs
Internal CIs
External CIs

## Slide 51: Service Life Cycle CIs
CIs that provide a picture of the service provider's services, how these services will be delivered, what benefits are expected, at what cost, and when they will be released – e.g
  The Business Case
  Service Management Plans
  Service Life Cycle Plans
  Service Design Package
  Release and Change Plans
  Test Plans

## Slide 52: Service CIs
Service capability assets
Management
Service resource assets
Financial capital
Organization
Processes
Knowledge
People
Systems
Applications
Information
Data, infrastructure and facilities
Financial capital
People

## Slide 53: Organisation CIs, Internal/External CIs
Organization CIs
  Organization's business strategy
  IT Policies
  Regulatory & statutory requirements
Internal CIs
  Software, hardware, facilities for individual projects
External CIs
  External customer requirements and agreements
  Release from suppliers or sub-contractors
  External service

## Slide 54: CI Attributes
Attribute –The descriptive information about a CI
Clearly this will differ from CI, though some identifying attributes will be common
Examples of attributes might be:
  Unique Id (required), Type (required), Make, Model, Status, Version No., Serial No., Supplier, Cost, Purchase Date, Location, Owner, etc

## Slide 55: CI Relationships
Describes the link between two CIs
Relationships are the main difference between configuration management and asset management
Examples
  PC is connected to LAN
  Accounts clerk uses SAP
  Fire Instruction are part of Staff Manual

## Slide 56: The Logical Model
Configuration management delivers a logical model of the services, assets and the infrastructure by recording the relationships between configuration items
There is a single model – giving a common view
  Therefore everybody has common and same level of understanding of the environment because of the single model

## Slide 57: The Logical Model
Availability
Business Logic
SLA
User experience
Application
Availability
Business Logic
SLA
User experience
Application
E-Banking
E-Sales
Services
Application Infrastructure
Application Infrastructure
Data Center Network
Data
Services
Web
Services
Messaging
Data
Services
Web
Services
Messaging
Name Service
Authentication
Network Topology
Notes: This enables other processes to access valuable information e.g
  to assess the impact and cause of incidents and problems
  to assess the impact of proposed changes
  to plan and design new or changed services
  to plan technology refresh and software upgrades
  to plan release and deployment packages and migrate service assets to different locations and service centre

## Slide 58: Configuration Management System
The Configuration Management System (CMS) holds all the information relating to service asset and configuration management
The CMS holds all the information for CIs within the designated scope
The CMS maintains the relationships between all service components and any related Incidents, Problems, Known Errors, Change and Releases

## Slide 60: Configuration Management System
At the data level, the CMS may take data from several physical Configuration Management Databases (CMDBs), which together constitute a federated CMDB
Other data sources will also plug into the CMS such as the Definitive Media Libraries

## Slide 61: Definitive Media Library (DML)
The DML is a foundation for release and deployment management
It is the secure library in which the definitive authorized versions of all media CIs are stored and protected
  It stores master copies of versions that have passed quality assurance checks
  In reality it may consist of one or more software libraries or file storage areas, separate from development, test or live file-store areas
  It contains the master copies of all controlled software in an organization

## Slide 62: Definitive Media Library
The DML should include definitive copies of purchased software (along with license documents or information), and software developed on site
Master copies of controlled documentation for a system are also stored in the DML in electronic form
The DML will also include a physical store to hold master copies e.g. a fireproof safe
Only authorized media should be accepted into the DML, strictly controlled by SACM

## Slide 63: Definitive Spares Secure Storage Area(s)
An area should be set aside for the secure storage of hardware spares
  These are spare components and assemblies that are maintained at the same level as the comparative systems within the live environment
  Can be used in a controlled manner when needed for training, testing or incident recovery
  Details of these components, their locations and their respective builds and contents should be comprehensively recorded in the CMS

## Slide 65: Baseline
A configuration Baseline is the configuration of a service, product or infrastructure that has been formally reviewed and agreed e.g. a Desktop Build
Any subsequent modifications can only be made through formal change procedures

## Slide 66: Snapshot
A snapshot is the current state of configuration items or environment
This snapshot is recorded in the CMS and remains as a fixed historical record at a point in time
A snapshot is not necessarily formally reviewed agreed upon – it is just a documentation of a state
The snapshot enables e.g.:
  Problem management to analyse evidence in respect of the situation pertaining at the time incidents actually occured

## Slide 67: SACM Process
Management & Planning
Configuration Identification
Configuration Control
Status Reporting
Verification & Audit

## Slide 69: Management & Planning
During the initial planning phase the following should be defined and documented in a Configuration Management Plan :
  Purpose, scope and objectives of SACM
  Policies and standards
  The organisational context (relationship to change, release and deployment)
  Roles and responsibilities
  CMS and Tools

## Slide 70: Configuration Identification
Define and document criteria for selecting CIs, then select the CIs and assign unique identifiers
Specify the relevant attributes of each configuration item
Specify when each configuration item is placed under configuration management
Identify the owner responsible for each configuration item

## Slide 71: Configuration Control
Configuration control ensure that there are adequate control mechanism over CIs while maintaining a record of changes to status, approvals, location and custodianship or ownership
Without control the configuration data would not match the real world
No CI should be added, modified, replaced or removed without appropriate controlling documentation or procedure being followed

## Slide 72: Status Reporting
Each asset or CI will have one or more discrete states through which it can progress. There will typically be a range of states relevant to the individual asset or CIs
Configuration status reporting is concerned with ensuring that all configuration data and documentation is recorded as each asset or CI progresses through its life cycle
It provides the status of the configuration is a service and its environment as the configuration evolves through the Service Life Cycle

## Slide 73: Verification and Audit
Verification & Audit – includes a series of reviews or audits to ensure:
  There is conformity between the documented baselines and the actual business environment to which they refer
  To verify the physical existence of CIs in the physical infrastructure, the DML, and the spares stores match the records in the Configuration Management System
  Checking that release and configuration documentation is present before making a release

## Slide 74: Roles
Service Asset Manager
Configuration Analyst
Design & maintains the Asset Management Systems and implements Service Asset Management Policy & Standards
Configuration Manager
Design & maintains the Configuration Management System, and agrees the scope of the process, identify naming conventions, etc
Proposes scope of the Asset and Configuration Management processes, function, the items that are to be controlled, and the information that is to be recorded

## Slide 75: Roles
Configuration Administrator/ Librarian
CMS/Tools Administrator
Manage SACM tools
Performance & capacity: SACM systems
Technical administration & support
Integrity & interoperability
The custodian and guardian of all master copies of software, Assets and documentation CIs registered with Asset and Configuration Management.
Configuration Control Board
To ensure that the overarching intention and policies of Configuration Management are employed throughout the Service Management Lifecycle

## Slide 76: Release and Deployment Management
Service Transition

## Slide 77: Goals
The goal of Release and Deployment Management is to deploy Release into production and enable effective use of the service in order to deliver value the customer

## Slide 78: Objectives
To ensure that:
  There are clear and comprehensive release and deployment plans
  A release package can be built, installed tested and deployed successfully and on schedule
  A new of change system, component etc, is capable of delivering the agreed service requirements i.e. utilities, warranties and service levels.
  There is knowledge transfer to enable the customers and user to optimize their use of the service to support their business activities
  Skill and knowledge are transferred to operations and support staff to enable them to effectively and efficiently deliver, support and maintain service according to required warranties and service levels.
  There is minimal unpredicted impact on the production services, operation and support organization

## Slide 79: Value to the Business
Delivering change, faster and at optimum cost and minimized risks
Assuring that customers and users can use the new or change service in a way that supports the business goals
Improving consistency in implementation approach across the business change, service teams, suppliers and customers
Contributing to meeting auditable requirement for traceability through service transition

## Slide 80: Release Policy
Release Policy – Overall Policy to manage all Releases, and includes:
  The unique identification, numbering and naming conventions for different types of release
  The approach for accepting and grouping changes into a release
  The roles and responsibilities at each stage of a release
  The expected frequency for each type of release

## Slide 81: Release Unit
Release unit, describes the portion of a service or IT infrastructure that is normally released together according to the organization’s release policy
  The unit may vary, depending on the type(s) or item(s) of service asset or service component such as software and hardware
  The general aim is to decide the most appropriate Release-unit level for each service asset or component

## Slide 82: Release Unit

## Slide 83: Options for Deploying a Release Unit
Big Bang vs. Phased
Push vs. Pull
Automated vs. Manual
Big-bang option – the new or changed service is deployed to all user areas in one operation
Phased approach – the service is deployed to part of the user base initially, and then this operation is repeated for subsequent parts of the user base via a scheduled roll out plan
A Push approach is used where the service component is deployed from the centre and pushed out the target locations
A Pull approach is used for software releases where the software is made available in a central location but user are free to pull the software down to their own location at a time of their choosing or when a user workstation restarts
Automation will help to ensure repeatability and consistency
If a manual mechanism is used it is important to monitor and measure the impact of many repeated manual activities as they are likely to be inefficient and error prone

## Slide 84: Early Life Support
Early Life Support – Overall Policy to manage all Releases, and includes:
  Provides smooth transition of the new or changed service
  Provides appropriate resources to resolve operational and support issues quickly
  During ELS the deployment team implements and resolves problems
  ELS gradually backs-out and hands over today to day support as service stabilizes

## Slide 85: Roles – Release and Deployment Manager
Responsible for planning, design, build, configuration & testing of software & hardware to create a Release package for the delivery of, or changes to, the designated Service
  Manage end-to-end releases process
  Update SKMS and SACM/CMDB
  Co-ordinate build, test & release teams
  Progress reports
  Policy and planning

## Slide 86: Roles – Release and Deployment Manager
.. Policy and Planning
  Package design, build & configuration
  Release acceptance
  Rollout planning
  Release testing
  Sign-off
  Communication and training
  Pre-release audit
  Hardware installation
  Software storage & traceability/auditability
  Release, distribution & installation

## Slide 87: Roles – Release Packaging & Build Mngt
Manage flow of work (establish requirements, design, build, test, deploy, operate and optimize) to deliver applications and infrastructure that meet the Service Design requirements
  Establish final release configuration
  Build final release delivery
  Test final delivery
  Establish and report outstanding known errors and workarounds
  Provide inputs to final implementation

## Slide 88: Roles – Deployment
Responsible for the final physical delivery of the service implementation
Co-ordinates release documentation and communicates, including training and customer service management and technical release notes
Plans the deployment in conjunction with Change and SKMS and SACM
Provides technical and application guidance and support throughout the release process, including known errors and workarounds
Provides feedback on the effectiveness of the release
Records metrics for deployment to ensure within agreed SLAs

## Slide 89: Service Validation and Testing

## Slide 90: Background
If services are not tested sufficiently then their introduction into the operational environment will bring a rise in:
  Incidents, since failures in service elements and mismatches between what was wanted and what was delivered impact on business support
  Service desk calls for clarification, since services that are not functioning as intended are inherently less intuitive causing a higher support requirement
  Problems and errors that are harder to diagnose in the live environment
  Costs, since errors are more expensive to fix in production than if found in testing
  Services that are not used effectively by the users to deliver the desired value.

## Slide 91: Purpose
Plan and implement a structured validation and test process that provides objective evidence that the new or changed service will support the customer’s business and stakeholder requirements, including the agreed service levels
Quality assure a release, its constituent service components, the resultant service and service capability delivered by a release
Identify, assess and address issues, errors and risks throughout Service Transition

## Slide 92: Objectives
Provide confidence that a release will create a new or changed service or service offerings that deliver the expected outcomes and value for the customers within the projected costs, capacity and constraints
Validate that a service is ‘fit for purpose’ – it will deliver the required performance with desired constraints removed
Assure a service is ‘fit for use’ – it meets certain specifications under the specified terms and conditions of use
Confirm that the customer and stakeholder requirements for the new or changed service are correctly defined and remedy any errors or variances early in the service lifecycle as this is considerably cheaper than fixing errors in production.

## Slide 94: The Service V Model
The service V model provides an example of a model that can be used to represent the different configuration levels to be built and tested to deliver a service capability.
  The left-hand side represents the specification of the service requirements.
  The right-hand side focuses on the validation activities that are performed against the specification defined on the left-hand side.
  At each stage on the left hand side, there is direct involvement by the equivalent party on the right hand side.
  It shows that service validation and acceptance test planning should start with that definition of the service requirements.

## Slide 95: The Service V Model

## Slide 96: Knowledge Management
Service Transition

## Slide 97: Goal
The goal of Knowledge Management is to enable organizations to improve the quality of management decision making by ensuring that reliable and secure information and data is available throughout the service lifecycle
Key to this is the Service Knowledge Management System (SKMS)

## Slide 98: The SKMS
What is the Service Knowledge Management System (SKMS) ?
  A set of tools and databases used to manage knowledge and information
  The SKMS includes the Configuration Management System (CMS) as well as other tools and databases
  The SKMS looks after all the information needed by a provider to manage the full lifecycle of IT services
  The SKMS is lifecycle-wide, but is covered mainly in Service Transition because of its dependence on Configuration Management

## Slide 99: The SKMS
Within IT Service Managements, knowledge management will be focused within the service knowledge management systems (SKMS)‏
Underpinning this knowledge will be a considerable quantity of data, which will be held in a central logical repository or configuration management system (CMS) and databases (CMDB)‏
However, the SKMS is a broader concept that covers a much wider base of knowledge, for example:
  The experience of staff
  Records of peripheral matters, e.g. User numbers and behaviour, organization's performance figures
  Supplier and partners requirements, abilities and expectations
  Typical and anticipated user skill levels.

## Slide 100: The SKMS
Service Knowledge
Management System
(SKMS)
Service Asset and Configuration Management
(SACM)
Data is gathered within the CMDB, feeds through the CMS into the SKMS and supports the informed decision making process
Configuration Management System (CMS)
Configuration
Management
Databases
(CMDBs)
Data
Information
Knowledge
Wisdom
Decisions

## Slide 101: Learning Objectives – Achieved?
Primary goals, objectives and business value of Service Transition
Generic concepts and definitions
  Service Knowledge Management System (SKMS)
  Configuration Item
  Configuration Management System
  Definitive Media Library
  Service Change
  Change Types (Normal, Standard & Emergency)
  Release Unit
  Seven R’s of Change Management

## Slide 102: Learning Objectives – Achieved?
Key Principles & Models
  Service V Model
Processes – Objectives, Basic Concepts & Roles
  Change Management
  Service Asset Configuration Management (SACM)
  Release and Deployment Management

## Slide 103: Testing Your Knowledge
Service Transition

## Slide 104: Question #1
What of the following is not a Category of CI?
Service Lifecyle CIs
Physical CIs
Service CIs
Organization CIs

## Slide 105: Question #1
What of the following is not a Category of CI?
Service Lifecyle CIs
Physical CIs
Service CIs
Organization CIs

## Slide 106: Question #2
Which of the following about Emergency Changes is incorrect?
Emergency Changes should be tested as thoroughly as possible
The ECAB will be chaired by the Change Manager
The number of Emergency Changes should be minimized
An Emergency Change is only permitted if there are no risks associated with the change

## Slide 107: Question #2
Which of the following about Emergency Changes is incorrect?
Emergency Changes should be tested as thoroughly as possible
The ECAB will be chaired by the Change Manager
The number of Emergency Changes should be minimized
An Emergency Change is only permitted if there are no risks associated with the change

## Slide 108: Question #4
Which of the following statements regarding a Snapshot is false?
A snapshot is the current state of configuration item or an environment
The snapshot is recorded in the CMS and remains as fixed historical record at a point in time
A snapshot is always a collection of Cis captured from a historical perspective
A snapshot is not necessarily formally reviewed and agreed upon – it’s just a documentation of a state

## Slide 109: Question #4
Which of the following statements regarding a Snapshot is false?
A snapshot is the current state of configuration item or an environment
The snapshot is recorded in the CMS and remains as fixed historical record at a point in time
A snapshot is always a collection of Cis captured from a historical perspective
A snapshot is not necessarily formally reviewed and agreed upon – it’s just a documentation of a state

## Slide 110: Question #5
Which changes should be subject to a Post Implementation Review?
All changes
Emergency changes only
All changes except standard changes
All CAB approved changes

## Slide 111: Question #5
Which changes should be subject to a Post Implementation Review?
All changes
Emergency changes only
All changes except standard changes
All CAB approved changes

## Slide 112: Question #6
Which is the correct sequence of activities in the SACM process?
Management & Planning – Configuration Identification – Status Reporting – Configuration Control – Verification & Audit
Asset Management– Configuration Control – Status Reporting – Verification & Audit
Status Reporting – Configuration Identification – Management and Planning – Configuration Control – Verification & Audit
Management & Planning – Configuration Identification – Configuration Control – Status Reporting – Verification & Audit

## Slide 113: Question #6
Which is the correct sequence of activities in the SACM process?
Management & Planning – Configuration Identification – Status Reporting – Configuration Control – Verification & Audit
Asset Management– Configuration Control – Status Reporting – Verification & Audit
Status Reporting – Configuration Identification – Management and Planning – Configuration Control – Verification & Audit
Management & Planning – Configuration Identification – Configuration Control – Status Reporting – Verification & Audit

## Slide 114: Question #7
Which is the second R in the 7Rs of Change?
Resources
Reason
Review
Raised

## Slide 115: Question #7
Which is the second R in the 7Rs of Change?
Resources
Reason
Review
Raised

## Slide 116: Question #8
The Service V Model is used to:
Record and report on the status of a Configuration item through its lifecycle
Represent the different Configuration levels to be built and tested to deliver a service capability
Act as a checkpoint before deploying a release into the live environment and providing a regression point if needed
Measure the total cost of delivering an IT Service and the total value of that IT Service to Business

## Slide 117: Question #8
The Service V Model is used to:
Record and report on the status of a Configuration item through its lifecycle
Represent the different Configuration levels to be built and tested to deliver a service capability
Act as a checkpoint before deploying a release into the live environment and providing a regression point if needed
Measure the total cost of delivering an IT Service and the total value of that IT Service to Business

## Slide 118: Question #9
The following are all recognized roles in Service Management. Which of the following are likely member of the Change Advisory Board?
The Product Manager
The Capacity Manager
The Availability Manager
The Information Security Manager
1 and 2 only
2 and 3 only
All of them
None of them

## Slide 119: Question #9
The following are all recognized roles in Service Management. Which of the following are likely member of the Change Advisory Board?
The Product Manager
The Capacity Manager
The Availability Manager
The Information Security Manager
1 and 2 only
2 and 3 only
All of them
None of them